My project is a recipe finder app. The app allows a user to search for recipes in two ways: By entering cuisine preferences and dietary restrictions, or by entering a list of ingredients they already have. The app will retrieve a recipe that matches the user’s criteria, displays the details, and allows the user to save favorites for later. The scope of the project includes multiple interacting classes, implementing inheritance and polymorphism through abstract service classes, and building a repository system for storing the saved recipes.

This app is designed for anyone who wants quick meal ideas or suggestions when they only have a small idea without manually searching through recipe websites. Users who have time when they’re indecisive about what they want for a meal. The ingredient-based search is useful for people who want to cook with what they already have on hand.

Planning & Requirements

- Finalize project concept (1 hr)

- Draft initial functional requirements (1 hr)

- Draft initial non-functional requirements (1 hr)

- Review API documentation for recipe search (1 hr)

Environment Setup

- Create project repository and folder structure (0.5 hr)

- Set up development environment (0.5 hr)

- Create initial project skeleton (0.5 hr)

Design Phase

- Identify all classes needed (1 hr)

- Define class responsibilities (1 hr)

- Draft UML class diagram (2 hr)

- Review UML for OOD principles (0.5 hr)

Core Implementation

- Implement Recipe class (1 hr)

- Implement a User Preferences class (1 hr)

- Implement Recipe Service class (1 hr)

- Implement SpoonacularRecipeService API (2 hr)

- Implement ingredient-based search method (1.5 hr)

- Implement cuisine-based search method (1.5 hr)

- Implement Favorites Repository interface (1 hr)

- Implement main program flow / UI (2 hr)

Testing & Validation

- Write test cases for recipe search (1 hr)

- Write test cases for ingredient search (1 hr)

- Test favorites saving/loading (1 hr)

- Fix bugs and refine code (2 hr)

Finalization

- Update documentation and comments (1 hr)

- Prepare final UML diagram (1 hr)

- Prepare final submission (1 hr)

Functional Requirements

- The user will be able to enter cuisine preferences.

- The user will be able to enter dietary restrictions.

- The user will be able to enter a list of ingredients.

- The app will retrieve a recipe based on cuisine preferences.

- The app will retrieve a recipe based on ingredients.

- The app will display recipe details (title, ingredients, instructions).

- The app will allow the user to save a recipe to favorites.

- The app will allow the user to view saved favorites.

- The app will validate user input.

- The app will handle API errors gracefully.

Non-Functional Requirements

- The app will use object-oriented design principles.

- The app will use encapsulation for all data classes.

- The app will implement inheritance and polymorphism.

- The app will store favorites persistently in a file.

- The app will respond to user actions promptly.

- The app will be maintainable and modular.